## Slide 1
PRD-Led Context Engineering
A methodology for AI-assisted product development that eliminates context loss and creates living documentation.
METHODOLOGY OVERVIEW
2025

## Slide 2
EXECUTIVE SUMMARY
The Challenge of AI-Assisted Development
PROBLEMS SOLVED
Context Loss Between Sessions
AI assistants forget everything when conversations end.
Documentation Drift
Specs become outdated as code evolves independently.
Coordination Chaos
Multiple AI agents work without shared understanding.
PRINCIPLES APPLIED
01
Evidence-Anchored
Every decision traced to research and data.
02
ID-Traceable
Unique identifiers connect specs to code to tests.
03
Progressive Gates
Structured checkpoints ensure quality at each stage.
04
Living Documentation
Documents update as the product evolves.

## Slide 3
METHODOLOGY STRUCTURE
The 10-Stage Product Lifecycle
DISCOVERY
v0.1 Spark
Problem + Outcomes
→
v0.2 Market
ICP + Segments
→
v0.3 Commercial
Pricing + Moat
DEFINITION
v0.4 Journeys
User Flows + Personas
→
v0.5 Red Team
Risks + Mitigations
BUILD
v0.6 Architecture
APIs + Data Model
→
v0.7 Execution
EPICs + Testing
→
v0.8 Release
Deploy + Ops
LAUNCH
v0.9 Go-to-Market
GTM + Feedback
→
v1.0 Adoption
Revenue + Optimize
← Feedback loops return insights to earlier stages for iteration →

## Slide 4
KEY ELEMENT
Sources of Truth (SoT)
The SoT library is a knowledge graph of your product, where every decision, rule, and specification has a unique identifier that connects it to everything else.
WHY IT MATTERS
When AI agents work with your product, they can trace any feature back to its business justification, and any bug back to the spec it violates.
THE 11 SOT FILES
BR-XXX
Business Rules
CFD-XXX
Customer Feedback
UJ-XXX
User Journeys
API-XXX
API Contracts
DBT-XXX
Data Model
TEST-XXX
Testing
DES-XXX
Design Components
TECH-XXX
Tech Decisions
DEP-XXX
Deployment
EXAMPLE CONNECTION
CFD-012 → BR-005 → API-003 → TEST-017
Customer pain → Business rule → Endpoint → Test case

## Slide 5
KEY ELEMENT
AI Agents
Four specialized agents form an AI team, each owning specific lifecycle stages with embedded project memory.
H
HORIZON
STRATEGY LEAD
Market research, problem framing, user journeys, competitive analysis.
v0.1 → v0.5
S
STUDIO
DESIGN LEAD
User experience, wireframes, design systems, journey validation.
v0.3 → v0.6
W
WERK
BUILD LEAD
Implementation, testing, deployment, code traceability.
v0.6 → v0.8
M
METRO
OPS LEAD
Go-to-market, analytics, feedback loops, optimization.
v0.9 → v1.0
Project Memory: Each agent maintains a memory section that persists patterns, decisions, and collaboration notes across sessions.

## Slide 6
KEY ELEMENT
Skills
Skills are specialized knowledge packages that give AI agents expert-level capability for specific tasks. Think of them as training manuals that activate on demand.
SKILL ANATOMY
SKILL.md
Core instructions
assets/
Output templates
references/
Examples + prompts
24 PRD Skills cover the entire lifecycle, from problem framing to launch metrics.
EXAMPLE SKILLS BY STAGE
v0.1
prd-v01-problem-framing
Transform vague ideas into evidence-anchored problem statements
v0.2
prd-v02-competitive-landscape
Map alternatives, pricing signals, and positioning gaps
v0.4
prd-v04-user-journey-mapping
Map trigger-to-value flows with pain points identified
v0.7
prd-v07-implementation-loop
Guide build execution with traceability to specs
Auto-Activation: Skills trigger automatically when agents recognize matching contexts, like "frame the problem" or "define KPIs."

## Slide 7
KEY ELEMENT
Hooks
Hooks are event-triggered automations that run at key moments, ensuring consistency and preventing mistakes without manual intervention.
TRIGGER POINTS
Session Start
User Prompt
Session Stop
1
Context Validation
Triggers: Session Start
Forces agents to load the 3+1 files before any work begins. Ensures every session starts with full context.
2
Context Density Gate
Triggers: User Prompt (epic/gate patterns)
Assesses whether the agent has loaded sufficient context before attempting complex work.
3
SoT Update Trigger
Triggers: Session Stop
Reminds agents to update Source of Truth files with any decisions made during the session.

## Slide 8
KEY ELEMENT
Epic Template
EPICs are the execution unit, breaking large work into focused chunks that can be completed with continuity across sessions.
THE BRAIN DUMP
Section 0 captures the exact stopping point, next steps, and open questions, so any agent can resume seamlessly.
Context Windows break build work into focused chunks that fit within a single session.
THE 5-PHASE EXECUTION MODEL
A
Plan
Load context, verify dependencies, define strategy
B
Design
Update specs, document architecture, create test entries
C
Build
Execute in context windows with verification gates
D
Validate
Run tests, verify flows, check code traceability
E
Finish
Harvest learnings, sync SoT, clean session state
SESSION STATE EXAMPLE
Last Action: Completed API-002 (login endpoint), tests passing
Stopping Point: src/api/auth/login.ts:47 - need rate limiting
Next Steps: 1. Add rate limiter per BR-005 / 2. Update TEST-008

## Slide 9
KEY ELEMENT
The 3+1 Context Pattern
Every session begins by loading four files in sequence. This establishes complete context for any AI agent.
1
CLAUDE.md
Agent behavior rules
How to work: structural rules and discipline
→
2
README.md
Project dashboard
Where we are: status and navigation
→
3
PRD.md
Product definition
What we're building: strategy and requirements
→
+1
EPIC-XX.md
Current work unit
What to do now: active tasks and criteria
Result: Any AI agent can pick up exactly where the last one left off, with full understanding of the project, its rules, and the immediate task at hand.

## Slide 10
Why It Matters
∞
Continuity Across Sessions
AI agents never start from zero. Project memory, session state, and SoT IDs ensure every conversation builds on the last.
⇄
Multi-Agent Coordination
Specialized agents hand off cleanly, with shared understanding of rules, decisions, and progress through explicit contracts.
↺
Living Documentation
Specs update as the product evolves. The PRD and SoT files are the source of truth, not outdated artifacts.
PRD-Led Context Engineering transforms AI from a single-conversation tool into a persistent, collaborative partner that grows smarter with every session.